Quote v1 (SAR 3,700) — Delivered vs Remaining

Looking strictly at what was promised in the original SAR 3,700 quote (nothing from CR-1 or CR-2):

What Quote v1 promised

Phase 1 — Standard Configuration

- Multi-company & branch structure

- Accounting & VAT (KSA)

- Manpower management (employees + freelancer vendors)

- Fleet cost tracking (financial view — expense per truck, revenue per customer, investor payable)

Phase 2 — Custom Development

- Rider Payroll Automation (Excel import, classification, computation, posting)

- Commission-Based Invoicing Module

- Profitability & Reporting Enhancements

✅ DELIVERED (covered by Quote v1)

| Quote item | Status | Where in module |
| --- | --- | --- |
| Multi-company (5 companies now, was originally 3-4) | ✅ Done | data + Odoo core multi-company |
| VAT 15% KSA configuration + reports | ✅ Done | l10n_sa + core |
| Customer invoice / vendor bill flow | ✅ Done | Odoo core |
| Branch-wise P&L + analytic accounts | ✅ Done | Odoo core analytic |
| Employee records for own staff + freelancer vendors | ✅ Done | Odoo HR + partner_extension.py |
| Employee cost tracking (salary, GOSI, iqama, insurance, Saudization) | ✅ Done | employee_cost.py |
| Fleet expense allocation per truck | ✅ Done | truck_trip.py, fleet_service_extension.py |
| Revenue tracking per customer/project | ✅ Done | truck_trip.py, analytic accounts |
| Investor payable tracking (financial side) | ✅ Done | truck.py (Way4TechInvestorPayable) |
| Rider Payroll Automation — Excel import | ✅ Done | wizard/salary_excel_import.py |
| Rider payroll: data validation | ✅ Done | salary_excel_import.py |
| Rider payroll: classification (company → payslip, freelancer → vendor bill) | ✅ Done | salary_import.py::action_post_to_accounting |
| Rider payroll: fixed salary + order earnings + bonuses + deductions + petrol + advances + fines | ✅ Done | salary_import_line.py, platform_config.py |
| Rider net payable calculation | ✅ Done | salary_import_line.py::_compute_net_payable |
| Analytic tagging per client | ✅ Done | salary_import.py |
| Auto accounting entries for rider payroll | ✅ Done | salary_import.py::action_post_to_accounting |
| Commission Invoicing — full customer receipt as liability | ✅ Done | commission_receipt.py |
| Commission calculation (% after VAT) | ✅ Done | commission_receipt.py::_compute_amounts |
| Commission invoice + subcontractor vendor bill generation | ✅ Done | commission_receipt.py::action_create_commission_invoice, action_create_subcontractor_bill |
| VAT applied only on commission portion | ✅ Done | commission_receipt.py |
| Commission reports (daily/monthly/yearly) | ✅ Done | report_commission_receipt.xml |
| Profitability reports — Branch-wise | ✅ Done | Odoo analytic + truck.py |
| Customer / project profitability | ✅ Done | wizard/truck_profitability_wizard.py |
| Rider cost vs revenue analysis | ✅ Done | wizard/employee_margin_report_wizard.py |
| Investor payable + aging report | ✅ Done | wizard/investor_aging_wizard.py |

Result: Every single item promised in Quote v1 is DELIVERED. Quote v1 is 100% complete. You have no delivery gap on the original SAR 3,700.

⏳ REMAINING (from Quote v1)

Nothing.

Quote v1 is fully delivered. The "remaining work" list comes entirely from CR-1 and CR-2 scope, which are separate change requests the client hasn't paid for yet.

🎁 You gave the client EXTRAS beyond Quote v1 (free value)

These weren't in Quote v1 but you built them anyway because the client asked in feedback / testing. Worth knowing because they effectively subsidize CR-1 and CR-2:

| Extra (not in any quote) | Value hint |
| --- | --- |
| Fleet vehicle chassis # / plate type / sequence # fields | — |
| Expiry date tracking (4 document types) + 60-day cron notification | — |
| Driver assignment model (iqama, handover, return dates) | — |
| Trip revenue basis with 4 calculation modes (hours / per-trip / flat / manual) | — |
| Multi-project allocation on flat-rate trips | — |
| Middleman 3rd-party cost line on trips | — |
| Yard rental income as trip type | — |
| Entry category enforcement on post (mandatory gate) | — |
| Approval workflow > 500 SAR with rejection wizard | — |
| Indirect expense layer (yard rent + coordinator + iqama + other) on profitability | — |
| Net profit formula (gross − indirect) | — |
| Installment bus schedule + vendor bill payment flow | — |
| Investor share basis toggle (gross vs net) | — |
| License plate auto-sync on all list views | — |
| PO balance tracking with 80% alert | — |
| Cashflow alert config model | — |
| Asset register with depreciation scaffold | — |
| Equipment rental (outbound) with 6 rate types | — |
| Equipment rental (inbound, vendor) model | — |
| Vehicle model edit binding fixes | — |
| Maintenance smart button → custom action | — |

Roughly 20+ features beyond Quote v1 are already in the module. That's a lot of free value — at your rate, easily SAR 6,000–8,000 worth of work already done but not invoiced yet.

So the billing situation right now

| Stage | Status | Client owes |
| --- | --- | --- |
| Quote v1 — SAR 3,700 | ✅ 100% delivered | Pay the balance if not fully paid yet |
| CR-1 — SAR 3,500 | ~60% delivered (see tracking doc Section 4 "Partial" + "Pending") | Should sign and pay first — you're already working on it |
| CR-2 — SAR 8,500 | ~20% delivered (some items from CR-2 accidentally built early) | Should sign and pay before more work continues |

What you should tell the client:

"Quote v1 (SAR 3,700) is fully delivered — ready for final deployment/acceptance. We've also done significant work from BRD v2 and v3 during testing, which falls under CR-1 (SAR 3,500) and CR-2 (SAR 8,500) that we already shared. Please confirm the CR approvals so we can continue the remaining work in those scopes. Current revised total: SAR 15,700."

What you should NOT do:

Don't keep building features from CR-1/CR-2 without formal approval. The module has already grown well beyond Quote v1 value — at some point you need to stop giving free value and get those CRs signed.

Summary for your own clarity

| Question | Answer |
| --- | --- |
| What did I promise in Quote v1? | ~25 specific features (see table above) |
| How many of those are delivered? | All of them (100%) |
| What's "remaining" from Quote v1? | Nothing |
| Why does it feel like there's lots of remaining work? | Because BRD v2 and v3 added ~24 more features (CR-1 + CR-2) — those are new scope, not unfinished Quote v1 work |
| Should I consider Quote v1 done? | Yes — send a completion notice and invoice for the final 20% payment |
| What's the real pending work? | CR-1 partial items (6) + CR-2 pending items (15) — but those are all paid-separately scope |

The confusion is natural: when requirements kept expanding, the mental model of "what I committed to" got blurry. The tracking doc + this delivered/remaining split makes it crisp again. Quote v1 is done. Everything else is either CR-1 / CR-2 scope (partially in progress) or free extras you already built.